Feasibility Report: Hospital Information Management System (HIMS) & PACS

The project is scheduled to be completed within 5 months (approximately 20 weeks)

Module Implementation Plan

The following modules will be implemented in phases:

Phase 1 (Weeks 1-4)

Patient Registration

Dashboards and Standard Reports

Billing Management (OPD/IPD, Lab, RIS)

Bed Management

Booking & Appointment

Phase 2 (Weeks 5-8)

Lab Information System

Radiology Information System

Outpatient Management

IPD  Admission & Discharge

Doctor’s Module (IPD)

Phase 3 (Weeks 9-12)

Operation Theatre Booking and Appointment

Dialysis Management System

Emergency Management

Inventory Management

Pharmacy Management

Phase 4 (Weeks 13-16)

Human Resource Management

Duty Roster Management

Attendance Management

Leave Management

Payroll Management

Employee Loan Management

Phase 5 (Weeks 17-20)

System Security and Administration

Finance & Accounting

Integration of Billing with Finance

PACS (Picture Archiving & Communication System)

Patient Web Portal

4. Weekly Implementation Plan

Week 1: Project kickoff, requirements gathering, and system design.

Week 2: Database schema design and setup. Begin Patient Registration module.

Week 3: Continue Patient Registration. Start Billing Management.

Week 4: Complete Billing and Bed Management. Begin Appointment module.

Week 5: Start Lab Information System and Radiology Information System.

Week 6: Continue diagnostics modules. Begin Outpatient Management.

Week 7: Continue OPD and start IPD Admission & Discharge.

Week 8: Complete IPD and Doctor’s Module.

Week 9: Start OT Booking, Dialysis, and Emergency Management.

Week 10: Continue Emergency and Inventory Management.

Week 11: Start Pharmacy Management.

Week 12: Complete Phase 3 modules.

Week 13: Start HR, Duty Roster, and Attendance modules.

Week 14: Continue HR modules. Begin Leave and Payroll.

Week 15: Complete Payroll and Employee Loan Management.

Week 16: Finalize Phase 4 modules.

Week 17: Start System Security and Finance modules.

Week 18: Integrate Billing with Finance. Begin Dashboards.

Week 19: Complete Dashboards and Reports.

Week 20: Implement PACS module. Final testing and deployment.

5. Conclusion

The proposed HIMS and PACS system is feasible within the 5 month timeframe. The modular development approach ensures timely delivery and quality assurance. This plan provides a clear roadmap for both developers and clients.